# Group 6: Sports App (Starting XI)

### Team Members: Zac Corneliussen, Kevin Donohue, Julian Garcia, Rahul Rathore

2/23/2026

Kevin Donohue:

- Gathered e-signatures and organized a weekly zoom meeting with our mentor.

- Started planning the web scraping script for divisional benchmarks.

- Next week I plan to start writing the web scraping script and lock down a time for a team meeting without our mentor.

- Start breaking down tasks to have their dependencies known for team coordination. (Microsoft Planner)

- No concerns.

Zac Corneliussen:

- Talked with mentor to address scheduling concerns

- Began planning comparison logic criteria

- Next week I plan to begin writing our comparison logic and our strength/ weakness generator

- No concerns

Julian Garcia:

- Began working on back-end data base for user inputted data

- Going to continue working on the database, and start hard coding values from web scraped data into script

- Attend mentor meeting that was organized for next week

- No concerns

Rahul Singh Rathore:

- Started to develop front-end UI prototype (home page).

- Continue to develop and polish UI prototype (home page and login UI)

- No concerns

3/2/2026

Kevin Donohue:

- Adjusted project proposal with feedback from mentor.

- Created web scraper that organizes necessary data as strings.

- Next week I plan to polish the scraper and start converting my data from strings to what the database expects.

- Concerns: Uncertain about the logic behind E2E testing. E.g. Username and Password being entered on web app and stored in database.

Zac Corneliussen:

- Continued to work on comparison logic.

- For the next week, I’d like to wrap up the comparison logic and move onto the strength and weakness generator.

- Concerns: Would like to clarify what specific tests and the testing ranges for the logic

Rahul Singh Rathore:

- Refining project architecture

- Improving type safety and linting

- Adding tests for key features

- Polishing UI/UX and accessibility

3/16/2026

Kevin Donohue:

- Established a SQlite database using Django as the framework.

- Completed scraper.py / the parser that converts raw data into floats and gathered threshold_min and threshold_max to match the database.

- Gathered core APIs and simulated adding a user/athlete using Django Rest Framework’s API.

- Next week I plan to finish making all necessary APIs / start light testing.

Rahul Singh Rathore

- Star Player page - Reviewed StarPlayer.tsx for layout overlap and clarity (hero, two-column layout, video/stats) and identified refinements for spacing and hierarchy.

- Tech Stack - Confirmed the stack: React 18, TypeScript, Vite, React Router, Tailwind, shadcn/ui; no Oracle or other backend in this repo.

- Reference note - Wrote a short in-chat summary of the stack so you can stick to React/Vite/Tailwind/shadcn examples and avoid Oracle-based rework.

Zac Corneliussen

- Wrapping up Comparison Logic (95% done)

- Next week I plan to make major progress on both the strength/ weakness generator and division recommendation engines.

3/23/2026

Kevin Donohue:

- Polished the scraper, tested back-end with browsable API.

- This week: plan to help align front-end urls to match back-end and begin testing.

  - Prepare for stretch features.

- Concerns: Need to narrow down which stretch feature to focus on (data visualization, historical data).

3/30/2026

Kevin Donohue:

- Added corsheaders and default url for react in settings.py

- Added sample D1, D2, D3 and hybrid players to sample data.

- This week: I am working on getting React and Django to connect and test sample data as well as set up the connection between the Shiny app and Django for data viz development.

- Concerns: Questions about the best way to authenticate between all three apps. (csrf token, jwt token?)

Zac Corneliussen:

- Updated and finished the Fit Engine Logic as well as the Division Recommendation and Strength/ Weakness Generator and pushed to team repository

- This week I plan to attend the data viz workshop on Tuesday with the team and coordinate how we are going to integrate R Shiny with the front-end and back-end