# Starting XI: Sports Recruiting Tool

Project proposal & Statement of Work

Kevin Donohue, Project Manager

Zac Corneliussen

Julian Garcia

Rahul Rathore

Mentor: Professor Anna Leach

Date: February 18, 2026

| Revision History Table |  | Template Date 1/20/2026 |  |
| --- | --- | --- | --- |
| Version | Summary of Changes |  | Date |
| V1 | Executive Summary |  | 1/20/2026 |
| V2 | Group Formation, Executive Summary Revised, Added User/Market Research |  | 1/27/2026 |
| V3 | Added Product Features (1, 2, 3, 5) and empathy interviews |  | 2/3/2026 |
| V4 | Adjusted Executive Summary, User / Market Research. Defined Core/Stretch Features. Added second empathy interview and Timeline/Gannt Chart |  | 2/10/2026 |
| V5 | Added Author Chart and Signatures |  | 2/19/2026 |
| V6 | Adjusted Core Features to reflect data privacy considerations. Added Stretch Feature 4. Gathered signature from Mentor |  | 2/26/2026 |

Contents

1.	Executive Summary	4

2.	User/Market research	5

3.	Product Features	5

Feature 1: Wireless Transmission of Data	6

Feature 2: Temperature Sensing and Logging	6

4.	Project Timeline & Gannt Chart	6

5.	Ethics	9

6.	Approvals	11

7.	Appendix	13

A.	Advisor Engagement	13

1)	Project Team Responsibilities	13

2)	Faculty Advisor Responsibilities	13

B.	Ground Rules	/13

# Executive Summary

The Executive Summary was written by Zac Corneliussen and Julian Garcia

Our project is a web-based physical benchmarking tool to help high school soccer athletes understand how their measurable performance compares to collegiate standards. The platform allows student-athletes to input their standardized fitness metrics such as sprint times, endurance test results, and strength measures to then receive data-informed feedback about their likely collegiate fit as well as division-level comparisons. Using a structured rule-based benchmark engine stemming from publicly available recruiting guidelines and performance research, the system normalizes athlete data to present clear visualizations, such as radar charts and division-fit ranges. The platform is not meant to act as a stand-alone recruiting platform but rather complement those that already exist by converting raw testing data into interpretable feedback that provides insight into collegiate physical expectations.

This project addresses a gap in the current recruiting climate. Existing platforms, like SportsRecruits and NCSA, emphasize exposure, communication, and film sharing but do not provide structured and data-driven feedback about physical readiness. According to the NCAA, only a small percentage of high school athletes advance to collegiate athletics, yet recruiting guidelines consistently emphasize measurable fitness benchmarks as baseline expectations. Standards between divisions vary widely, and boundaries are often unclear, leading to confusion about where an athlete realistically fits. Our tools improve transparency through grounded evaluation in fitness benchmarks and positional demands, offering explainable outputs as opposed to subjective labels.

Over the course of the semester, the team will design and implement a working prototype that relies primarily on athlete submitted test data. Standardized fitness testing like the beep test, 2-mile run, and sprint metrics are commonly used at the club and high school level, making manual input both realistic and personalized. As a stretch goal, we may explore structured bulk uploads, like CSV imports from team testing, to streamline overall data entry. By the end of the semester, our team will deliver a functional prototype that includes benchmark database construction, rule-based evaluation logic, backend infastructure, and an interactive web interface capable of generating division-aligned performance metrics and comparisons.

| Team Member | Feature responsibility |
| --- | --- |
| Kevin Donohue | Project Manager |
| Julian Garcia | Data Collection and Normalization |
| Zac Corneliussen | Data Analysis and Frontend Development |
| Rahul Rathore | UX/UI Web Development |

Table 1 Preliminary Subsystem Responsibilities

# 2. User/Market research

# The User/Market Research was written by Kevin Donohue and Julian Garcia

The NCAA estimates only 7.8% of high school athletes go on to play in college, with an even smaller number moving on to Division 1 sports, like soccer with 1.4%. According to NCSA, student-athletes who are looking to play at the college level are encouraged to start their recruiting process early, to be active in camps, and to be proactive with reaching out to coaches. With the 2024 season seeing a record high (554,298) college athletes, the need for standing out and getting in front of college scouts has never been higher.

The IMG Academy, famous for developing high school athletes to play in the college and pro level, utilizes two separate online recruiting tools to help their students get connected to over 40,000 college and club coaches across 31 sports. Sportsrecruiting.com and NCSA are tools that student athletes, parents, and college coaches use to help their recruiting process. Students benefit from the ability to display their skills and accomplishments through videos and stats, while the coaches get a universal web app to scan potential recruits across the country, as well as easy communication between the two. In addition to these platforms, tools like Hudl have become vital to player development using video analysis, automated game capture, AI‑powered breakdowns, and highlight generation, helping athletes showcase skills to coaches and college programs. However, Hudl fails to use athletic metrics (e.g. endurance tests, speed drills, or physical tests) and translate them to actionable guidance, furthering our assumption that our app is missing from the current market. This need is especially evident in women’s high school soccer, where participation numbers are high, and recruiting often depends on showcases and measurable performance standards. Publicly available data, such as fitness benchmarks, positional expectations, and roster trends, suggests that a more analytical approach could help athletes better understand their readiness for collegiate play. However, most current platforms do not translate this information into actionable guidance.

Our project aims to address this issue by developing a recruiting support tool that allows athletes to input standardized athletic measurables based on commonly used fitness tests (e.g., Beep and Yo-Yo endurance tests, sprint times, agility drills). Using publicly available recruiting benchmarks and divisional performance standards, the system will estimate an athlete’s likely NCAA division fit and suggest areas for improvement. This approach shifts recruiting guidance from purely exposure-based to fit-based, helping athletes set realistic goals and helping coaches identify prospects more efficiently.

Empathy Interviews:
This section features an interview conducted by Zac Corneliussen and Julian Garcia

1. Daniel Stockton, a former high school coach and Division 3 soccer player. (Interviewed by Zac Corneliussen - Relationship: Current Teammate)

### Key Insights (Empathy Interview – Former D3 Player & High School Coach)

- Non-D1 recruitment is informal and self-directed.
 His pathway to Division III relied on emailing highlight film directly to coaches and choosing schools based on academics first. There were no clear recruiting pipelines or standardized benchmarks, which left most of the responsibility on the athlete.

- Athletes struggle to understand where they fit.
He described the process as confusing because high school environments vary so widely. Varsity status or local success didn’t translate clearly to college level, making it hard to compare himself to other players.

- Divisions are broad guidelines, not strict tiers.
He emphasized significant overlap between Division I, II, and III programs, noting that some D3 teams could compete with lower-level D1 teams, meaning that Divisions serve more as structure than guidelines of ability

- Commitment matters as much as ability.
 He framed recruiting outcomes around how much time and effort an athlete is willing to commit. Many players could potentially reach higher levels, but only if they are willing to meet increased training and lifestyle demands.

- Fitness benchmarks at lower levels are minimal.
 At his Division III program, conditioning standards were basic (a timed two-mile run) and served as baseline requirements rather than strict cutoffs

- Fitness is embedded in training, not isolated metrics.
 As a high school coach, he viewed fitness as something that naturally reveals itself through training intensity. Players who consistently meet session demands are considered fit, without needing separate numerical standards.

- Soccer performance can’t be reduced to numbers alone.
 He stressed that decision-making, speed of play, technical consistency, and positional understanding are critical but difficult to quantify. Rigid metrics risk oversimplifying the game.

- Position-specific skill consistency is more meaningful than raw stats.
 He suggested framing expectations by position and consistency (ex. crossing accuracy under pressure), and emphasized the value of visual examples to show what different levels actually look like.

### Pain Points

- High school athletes lack clear reference points to understand where they realistically fit in college soccer.

- Existing recruiting platforms emphasize exposure but provide little help interpreting benchmarks or division differences.

- Rigid numerical standards fail to capture the complexity of soccer and often create confusion or false expectations.

### Product Implications

- Present division expectations as ranges and guidance, not definitive labels.

- Emphasize fit, commitment, and development, not just current metrics.

- Use position-specific benchmarks and consistency expectations rather than universal thresholds.

- Incorporate curated examples to help athletes visualize what different collegiate levels look like.

2. Paulo Cesar, a high school women's soccer coach and women's club coach. (Interviewed by Julian Garica – Relationship: Previous Coach)

- Athletes need structured guidance to find realistic college fits.
A helpful tool would start by identifying region, school size, and division, then narrowing options based on academic majors and school requirements. Using layered filters and an elimination process could help athletes focus on colleges that truly match their profile.

- The tool must be framed as guidance, not a guarantee.
Students need to understand that any recruiting tool is only a guide. College coaches are always the final decision-makers, and no system can replace coach evaluation.

- The previous level of competition is a strong early indicator.
Before tryouts, players who have competed at higher levels of soccer often stand out compared to teammates with similar raw metrics but less competitive experience.

- Coaches value a mix of general and position-specific metrics.
General measures include size, speed, average minutes played, and varsity-level experience. Position-specific expectations differ: defenders are judged more on strength and agility, midfielders on endurance and passing ability, and forwards on speed and scoring output.

- NIL opportunities are influencing decisions.
Some athletes now consider financial opportunities when choosing programs, sometimes prioritizing schools that offer more NIL potential.

- Fitness tests matter, but game qualities matter more.
Sprint performance is somewhat important, but coaches place greater emphasis on player IQ, teamwork, and attitude than on isolated test numbers.

- Academics and agility can function as hard cutoffs.
GPA is one of the biggest filters, as poor academics can make a player ineligible and liability. Agility and T-test performance are also more important than long-distance endurance; poor agility can significantly hurt recruiting chances.

- Players and parents often lack clarity about exposure.
Parents frequently ask about 1:1 coaching opportunities, while players want to know how to gain visibility, whether through ID camps, private training, or tournaments. Many athletes are unsure what coaches are actually looking for.

- Athletes often misjudge their competitive level.
 Top performers on weak teams may overestimate their ability to compete at higher levels. Confidence gaps also appear by gender, with boys often being more overly confident than girls.

- College soccer demands more time and pressure than expected.
Players commonly underestimate the time commitment, expect similar free time as in high school, and are not prepared for the increased academic demands and competitive pressure at the college level.

# 3. Product Features, Skills and Data

The Product Features was written by Zac Corneliussen and Kevin Donohue

Core Deliverables

## Feature 1: Athlete Profile and Measurements Intake

This section was written by Kevin Donohue

This feature creates an athlete profile that takes user-inputted data for athlete identity and measurables. For data privacy purposes, the user will enter a username in lieu of their real name. The feature will then normalize, validate, and store the data in a database using Python’s pandas and MySQL tools. The data will be used for future analysis and initial profile creation. Forms built by the UI team (Feature 5) will be used to collect the athlete’s measurements and identity information. The feature creates a structured data set that will be needed for fit evaluations and matching analysis.

| Parameters | Description | Notes |
| --- | --- | --- |
| Athlete_identity | Username, primary/secondary positions, club involvement history | Normalized text fields |
| Athlete_metrics | Test results | Supports mixed Imperial/Metric units |
| Validation & Normalization | Ensures required fields, fills missing entries when necessary, standardizes units | Powered by pandas |
| Data Storage | Structured storage in MySQL for downstream evaluations | Ensures traceability and consistency |

Table 2: Athlete Profile and Measurements Intake

## Feature 2: Divisional Benchmark Generator

This section was written by Kevin Donohue

This feature will scrape and normalize data from soccertalented.com using pandas and beautifulsoup to create the divisional benchmarks that will be used to generate the athlete’s fit. The data on the website is organized by data types shown in the chart below.

| Model | Example | Notes |
| --- | --- | --- |
| category | speed, agility, power, endurance, strength | Category of the test being done. |
| test | 40yd dash | Test type |
| metric | time_s / distance_m / count | Normalize units |
| direction | lower_is_better or higher_is_better | Controls scoring and orientation. e.g., less seconds in 40-yard dash is better. |
| division | D1, D2, D3 | Division label |
| benchmark_value | numeric | e.g., 5.0 (seconds) |
| benchmark_text | original “Sub 5.0 seconds” | for traceability |

Table 3: Divisional Benchmark Generator

## Feature 3: Fit Evaluation (Benchmark Comparison)

This section was written by Kevin Donohue

This engine will compare athlete measurables to athletic and divisional benchmarks to generate the division level, while also creating strengths/weaknesses of their entered metrics. Delivering a core goal of giving realistic guidance to the student athlete’s divisional goals.

| Component | Description |
| --- | --- |
| Divisional Benchmarks (D1, D2, D3) | Standardized ranges of acceptable athletic values used to evaluate NCAA division performance. |
| Athlete Metrics | Validated athlete data from Feature 1 used in evaluation. |
| Benchmark Comparison | Comparison of athlete metrics against divisional benchmarks. |
| Athlete Strengths | Metrics meeting or exceeding divisional expectations. |
| Athlete Weaknesses | Metrics below expected divisional thresholds. |
| Athlete Division Output | Final division recommendation for program matching. |

Table 4: Fit Evaluation

## Feature 4: Web UI Prototype

This section was written by Zac Corneliussen

The Web UI prototype provides the front-end interface that allows athletes to create an account and log in, enter standardized athletic and academic measurables. The user will enter a username in place of their real name for data privacy purposes; a user-acknowledged consent form will be implemented if stretch features have a need for the user’s full name. They can then submit their profile for evaluation and view their divisional fit results, as well as their strengths and weaknesses.

| Parameters | min | max | Notes |
| --- | --- | --- | --- |
| User_accounts | 1 | Unlimited | Login and authentication |
| Form_fields | 5 | 25 | Height/ weight, GPA, fitness tests, position |
| Results_Display | 3 | 6 | Strengths/ weaknesses, competitive range, explanation |
| Evaluation_response_time | 5 sec | 10 sec | The APIs response time for fit evaluation |

Table 5: Web UI Prototype

## Feature 5: Core Backend Infrastructure

This section was written by Kevin Donohue

This feature provides the backend server, user authentication, secure data storage, and API endpoints required for the system to function. The backend will be built using Django and will serve as the connection between the Web UI (Feature 5), the data intake and normalization pipeline (Feature 1), and the fit evaluation engine (Feature 3). This ensures that user data is stored securely, requests are validated, and all system components communicate reliably.

The backend infrastructure is responsible for managing athlete accounts, authenticating login attempts, routing data submissions to the correct subsystem, enforcing security practices around data handling, and maintaining logs for debugging and traceability. It ensures the platform adheres to good engineering practice and provides a stable foundation for all other features.

| Components | Description | Notes |
| --- | --- | --- |
| Athlete Login System | Creates and manages user accounts, including password authentication and session handling. | Ensures secure login and prevents unauthorized access. |
| Secure Data Storage | Stores athlete profiles, metrics, and evaluation outputs in a protected database. | Works with MySQL and integrates with Feature 1's normalization pipeline. |
| API Endpoints | Backend routes for data intake, fit evaluation, and program matching. | Allows Feature 5 to submit and retrieve data from the backend. |
| Authentication & Logging | Tracks user activity, records API calls, and logs system errors for debugging. | Required for auditing, monitoring, and system stability. |
| Data Validation Layer | Re-validates incoming data before writing to the database | Ensures consistency and prevents malformed data from breaking logic. |
| Security Enforcement | Implements rate limiting, input sanitization, and secure handling of user data. | Protects against common vulnerabilities. |

Table 6: Core Backend Infrastructure

Stretch Features

## Stretch Feature 1: Interactive Performance Visualization Dashboard

This section was written by Kevin Donohue

This feature would add advanced visual analytics to help athletes and coaches better interpret performance data. Instead of only receiving text-based division recommendations, users would see graphical comparisons between their metrics and typical benchmarks for each division and position.

- Radar/spider charts showing athlete metrics vs D1/D2/D3 positional averages

- Color-coded performance indicators (Below / Near / Above benchmark)

- Trend indicators if multiple test entries are provided over time

## Stretch Feature 2: College Program Insights Dashboard

This section was written by Kevin Donohue

Once the system outputs the athlete’s likely division (D1/D2/D3), the app will gather publicly available program information from reputable sources such as NCSA’s Division I soccer program listings. The feature would allow athletes to view:

- Top programs within their recommended division

- Basic program summaries

- Location

- Link-outs to program recruiting pages

## Stretch Feature 3: Historical Test Results & Progress Tracking

This section was written by Kevin Donohue

Enable athletes to save every submission of their fitness and academic test results to visualize their progress over time. The UI adds a “Progress” tab that displays trend charts, comparison views, and contextual guidance showing how their results relate to division benchmarks from the Fit Evaluation engine.

## Stretch Feature 4: Leaderboard Showcase

This section was written by Kevin Donohue

Implements a leaderboard that highlights the athlete with the best overall performance, based on metrics generated from the divisional benchmark engine. The default timeframe is monthly, but will explore other timeframes as needed. The goal of the feature is to motivate users and celebrate progress by clearly showing which athlete is on top of the leaderboard and providing transparent context for their results.

# Project Timeline & Gannt Chart

This section was written by Kevin Donohue

| Milestone | Date |
| --- | --- |
| Team Formation | 1/29/2026 |
| Pre‑Signed Planning: Draft 1 | 1/29 – 2/3/2026 |
| Pre‑Signed Planning: Draft 2 | 2/3 – 2/10/2026 |
| Pre‑Signed Planning: Final Draft | 2/10 – 2/16/2026 |
| Signed Proposal | 2/17/2026 |
| Planning | 2/17 – 2/20/2026 |
| Foundation Development: UI and Backend | 2/21 – 3/3/2026 |
| Foundation Development: Minor Fixes | 3/4 – 3/6/2026 |
| SPRING BREAK | 3/7 – 3/15/2026 |
| Initial Development | 3/16 – 3/23/2026 |
| Group Evaluation (1) | 3/24/2026 |
| Main Development | 3/25 – 4/17/2026 |
| Group Evaluation (2) | 4/18/2026 |
| Final Stretch: Testing / Bug Fixes | 4/18 – 4/21/2026 |
| Poster / Presentation Prep | 4/18 – 4/21/2026 |
| Poster Draft Due | 4/21/2026 |
| Final Stretch (2) | 4/21 – 4/27/2026 |
| Poster / Presentation Refinement | 4/28 – 5/1/2026 |
| Final Project Due / Poster Final / iShowcase | 5/1/2026 |

Table 7: Milestone Schedule

# Ethics

This section was written by Kevin Donohue

| # | Question | Generally | Data Breach |
| --- | --- | --- | --- |
| 1 | Could a user sell drugs or other illegal items on your platform? | N | N |
| 2 | Could a user of your platform engage in sex trafficking? | N | N |
| 3 | Could a user sell class notes or cheat on their homework on your platform? | N | N |
| 4 | Could a stalker use your project to find someone? | N | N |
| 5 | Could your app be used to spy on or track individuals? | N | N |
| 6 | Could your app/software access the camera or microphone and record things without users being aware? | N | N |
| 7 | If someone uses your platform, could they be re-traumatized or have their mental health impacted in some way? | N | N |
| 8 | Could your algorithm promote material that would traumatize or upset individuals? | N | N |
| 9 | Would your users be upset if the data you collect was given to someone else? | N | N |
| 10 | Could a data leak potentially lead to identity theft? | N | N |
| 11 | If your site was hacked, would users of that product potentially lose their job, spouse, or family? | N | N |
| 12 | Should there be an age limitation on your product? | N | N |
| 13 | Could someone use your product to find, contact, and potentially commit elder abuse? | N | N |
| 14 | If the data on your platform was breached, could it be used to blackmail the users? | N | N |
| 15 | Does the existence of your project imply that a particular racial group, gender, religion or other protected category is inherently bad, gross, or unwanted? | N | N |
| 16 | Could your product be used to commit hate crimes against a specific group? | N | N |
| 17 | Does the primary content of your game or algorithm focus on something considered deeply unethical? | N | N |
| 18 | Does your game or software contain race, gender, or other stereotypes? | N | N |
| 19 | Could users of your app scam other individuals? | N | N |
| 20 | Is your particular algorithm biased towards predicting correctly only for one race, gender, or other group? | N | N |
| 21 | Are the users of your project, players of your game, or those being surveyed for your data aware of how their data will be used? | N | N |
| 22 | What are the possible misinterpretations of your results? For example - would a white supremacist or misogynist be stoked about your results if they misinterpreted it? | N | N |
| 23 | Does the use or purchase of your data potentially contribute to a dangerous group or regime? | N | N |
| 24 | Could your virtual reality environment cause injury to the user? | N | N |
| 25 | Are your study participants or game players aware that their data will be collected and used? | N | N |
| 26 | Does your game or app contain addictive design elements without benefit to the user? | N | N |
| 27 | Does your survey contain an aspect of compulsion or unusually large incentive, that would command users to take it even if it was to their detriment? | N | N |
| 28 | Could your research outcomes harm an individual or entity? | N | N |

# Approvals

The signatures of the people below indicate an understanding of the purpose and content of this document by those signing it. By signing this document, you indicate that you approve of the proposed project outlined in this Statement of Work, the division of work, the Ground Rules and that the next steps may be taken to create a Product Specification and proceed with the project.

| Approver Name | Title | Signature | Date |
| --- | --- | --- | --- |
| Kevin Donohue | Team Project Manager |  |  |
| Zac Corneliussen | Team Member |  |  |
| Julian Garcia | Team Member |  |  |
| Rahul Rathore | Team Member |  |  |
| Prof. Anna Leach | Advisor |  |  |
| Prof. Michael McKisson | Instructor |  |  |

| Section | Author | Word Count |
| --- | --- | --- |
| Executive Summary | Zac Corneliussen, Julian Garcia | 330 |
| User / Market Research | Kevin Donohue, Julian Garcia | 400 |
| Empathy Interviews | Zac Corneliussen, Julian Garcia | 820 |
| Core and Stretch Features | Zac Corneliussen, Kevin Donohue, Julian Garcia | 970 |
| Project Timeline & Gannt Chart | Kevin Donohue |  |
| Ethics | Kevin Donohue |  |

# Appendix

## Advisor Engagement

## Project Team Responsibilities

- The Project Manager will set up and facilitate a weekly call/meeting with the Faculty Advisor. The Project Team will provide weekly status updates to the Faculty Advisor including upcoming deliverables, critical issues, and any adjustments to the Project Plan.

- Documents will be provided to the Faculty Advisor with adequate time for review and signature. The time necessary for review will be agreed with the Advisor. The minimum review time will be 3 days prior to the document due date.

- Design files will be provided to the Faculty Advisor as requested in a format agreed to with the Advisor.

- Support requirements will be clearly requested from the Faculty Advisor with the dates required and an adequate time for fulfilling the request.

- Modifications requests to the Project Plan by Faculty Advisor will be reviewed and agreed to within 1 week of the request.

## Faculty Advisor Responsibilities

- The Faculty Advisor will provide knowledge and expertise to help the group stretch their skills.

- The Faculty Advisor will participate in a weekly or bi-weekly call/meeting with the Project Team to review the project status, upcoming deliverables, priorities, issues, and progress to the agreed Project Plan.

- The Faculty Advisor will provide document review, feedback and approval, rejection, approval with contingencies with adequate time for the Project Team to meet the course due dates.

- The Faculty Advisor will provide feedback to requested support requirements from the Project Team. This includes feedback and guidance on design implementations decisions, design files, test plans, test procedures and test results.

- The Faculty Advisor shall provide technical advice and guidance to the Project Team answering inquiries approximately 1 hour per week.

- Modifications to the Project Plan by the Project Team will be resolved and documented within 1 week of the request.

- Grade the finalized project using a skill-based rubric

- Attend iShowcase in May.

## Ground Rules

As a team and as individual team members, we agree to:

- Stay focused on our objectives and goals.

Each time the team meets, we will clearly define our objectives and desired outcomes at the beginning of the meeting. We will politely remind team members if we are getting off track.

- “Sidebar” any issues that are relevant but not consistent with the immediate objectives.

Occasionally, important matters are raised that are not relevant to the immediate goals of the meeting. To keep the group on track, but avoid losing the issue, create a “sidebar” where these topics can be listed and discussed later.

- Listen when others are speaking.

We will listen and consider others’ input before adding our own comments.

- All viewpoints will have an opportunity to be heard.

We understand that some team members may be quieter than others. We will make an effort to get each team member’s viewpoint and that no one dominates the discussion.

- Differences of opinion will be discussed respectfully

We will identify areas of agreement before assessing areas of disagreement. We will encourage each other to look beyond our own point of view. We will discuss different ideas respectfully. As a team, we will weigh the merits of different opinions and agree on a process for choosing a direction. All team members will respect and follow the decision or direction.

- Look for the good points in new ideas.

We will endeavor to explore the value in each idea as we assess and select our path forward.

- Focus on the future, not the past.

We will use our past experience to inform our decisions, but focus the discussion on the future

objectives. Blame for past performance is counterproductive, we will focus on finding solutions.

- Agree upon specific action items and next steps.

At the end of each meeting and discussion, we will summarize and agree on specific next steps, action items and assignments.

- Accountability

As team members, we will each be responsible for our individual assignments and contribution to achieving the team objectives and goals. We will honor our responsibilities and not let our team members down.